SRE AI Intelligence Layer

Architecture Design & Implementation Plan

From Validated Prototype to GCP Phase 1 and Enterprise Scale

| Organization | Sectigo — Platform Engineering / SRE |
| --- | --- |
| Author | Ashwadeep Vaishnav — CloudOps |
| Status | Architecture Plan — Phase 0 Validation Next Steps |
| Version | V1.0 |
| Date | May 2026 |
| Audience | Executive · Engineering Leadership · CloudOps· SRE |
| Purpose | Single source of truth: architecture, low-level design, scaling, security, open design decisions, and production rollout path. |

Non-goal: This system does not restart pods, scale workloads, roll back deployments, or make any production change. All remediation is human-controlled.

# Contents

- 1. Project Summary

- 2. Validated Prototype - What We Built

- 3. AWS Architecture Reference

- 4. What We Are Implementing on GCP

- 5. GCP Architecture - Phase 1 Production Candidate

- 6. LangGraph Agent Flow (Low-Level Design)

- 7. Evidence, Context, and ID Management

- 8. MCP Routing Logic

- 9. Memory Management

- 10. Confidence Scoring and Loop Exit Strategy

- 11. Security and Identity Model

- 12. Observability and Auditability

- 13. Scaling Strategy and Data Source Expansion

- 14. Enterprise Production Architecture (Phase 4 Target)

- 15. Design Decision Log

- 16. Single-Agent vs Multi-Agent Decision Framework

- 17. Production Rollout Plan

- 18. Cost Model

- 19. Risks and Controls

- 20. Next Steps and Phase 0 Validation Plan

- Appendix A - GKE MCP Verification Matrix

- Appendix B - RCA Output Schema

- Appendix C - Structured Observability Event

- Appendix D - Phase 0 Success Metrics

# 1. Project Summary

i One-line summary: A read-only AI investigation co-pilot that collects Kubernetes incident evidence through MCP tools, reasons over it with a deterministic LangGraph workflow, and produces cited RCA drafts for SRE review. It is a co-pilot, not an autonomous remediation system.

SRE engineers currently spend 30–60 minutes per incident gathering context before any analysis can begin. This project automates the hunt-and-gather phase. The agent decides what evidence is needed, calls the correct tools, compresses the evidence into structured facts, and produces a cited RCA draft for engineer review.

| Area | Current Challenge | Target |
| --- | --- | --- |
| Context gathering | 30–60 min manual triage per incident | First-pass evidence + RCA draft in < 2 min |
| RCA consistency | Varies by engineer and time pressure | Structured, cited output every time |
| On-call load | Engineer collects data before analysis | Engineer reviews findings, focuses on fix |
| Auditability | Evidence scattered or lost | Every sanitized raw response stored by ID in GCS |
| Scalability | Each new tool adds operational complexity | Each new data source plugs in as an MCP server |

# 2. Validated Prototype — What We Built

A LangGraph-based prototype was built on AWS to validate the core investigation pattern. It confirmed three things: the loop produces accurate RCAs, token cost is viable, and latency is acceptable for incident response.

| Layer | Implementation | Validated Outcome |
| --- | --- | --- |
| Agent Runtime | AWS Bedrock AgentCore Runtime | Hosted LangGraph workflow end-to-end |
| Gateway | AgentCore Gateway (SigV4 auth) | Routed MCP calls with governance |
| MCP Server | Custom FastMCP on EC2 | Exposed Kubernetes read-only tools |
| Kubernetes | kind cluster on EC2 | Safe test cluster with broken workloads |
| Model | Claude Haiku 3 via Bedrock | Generated investigation plans and RCA drafts |
| Observability | CloudWatch / OpenTelemetry | 59–74 spans per investigation |
| Test Cases | OOMKilled · ImagePullBackOff · CrashLoopBackOff | Resolved correctly in 3–4 loop iterations |

Validated Baseline Metrics

| Metric | Baseline |
| --- | --- |
| Average latency | ~20 seconds |
| Tokens per investigation | ~11,785 total |
| Cost per investigation | ~$0.005 (Claude Haiku 3 / prototype pricing) |
| Loop iterations | 3–4 average |

✓ Core insight: The agent intelligence pattern is validated and portable. Moving to GCP changes the runtime, identity model, and evidence storage — not the investigation logic. The same LangGraph nodes, evidence extraction, evaluator loop, and RCA output carry forward unchanged.

# 3. AWS Architecture Reference

The diagram below shows the prototype that proved the pattern. It is included as a reference baseline for the GCP design.

Figure 1 — AWS Prototype Architecture (sre-agent). Bedrock AgentCore Runtime to AgentCore Gateway to Custom FastMCP on EC2 to kind Kubernetes cluster on EC2.

# 4. What We Are Implementing on GCP

The GCP implementation keeps the same core investigation flow. What changes is the runtime, identity model, evidence storage, and governance path.

| Layer | GCP Implementation | Key Change |
| --- | --- | --- |
| Agent Runtime | Vertex AI Agent Engine / Agent Runtime | Managed runtime; Cloud Run as fallback |
| Model | Gemini 2.0 Flash (primary) · Claude 3.5 Sonnet (fallback) | GCP-native; validated in Phase 0 |
| Tool Layer | GKE Remote MCP (Preview/Pre-GA) + custom K8s MCP fallback | Managed path; fallback protects accuracy |
| Kubernetes Access | IAM + Workload Identity only — no kubeconfig | No static credentials to rotate or leak |
| Evidence Storage | GCS evidence bucket with evidence_id and raw_ref lookup | Raw data never enters model context |
| Observability | Cloud Logging + Cloud Trace + Cloud Monitoring | Structured per-run audit trail |
| Network | Standalone VPC (Phase 0–1) to Shared VPC + VPC-SC (Phase 2+) | Enterprise private network for production |
| IaC | Enterprise-approved Terraform modules with GCS remote state | Repeatable; codifies IAM, VPC, GCS lifecycle — prototype Terraform is Phase 0 only |

# 5. GCP Architecture — Phase 1 Production Candidate

All components live within a single GCP project (sre-agent-gke). GCS is the durable primary evidence store. Session memory is a working cache subject to Agent Engine Sessions GA timing.

Figure 2 — GCP Phase 1 Production-Candidate Architecture (sre-agent-gke). Vertex AI Agent Engine to Agent Gateway to GKE Remote MCP Server to GKE Autopilot cluster (us-central1). All sanitized raw evidence written to GCS by evidence_id.

| Component | Purpose | Production Notes |
| --- | --- | --- |
| Vertex AI Agent Engine | Hosts LangGraph agent | Cloud Run fallback if Phase 0 fails |
| Gemini 2.0 Flash | Primary reasoning model | Claude 3.5 on Vertex AI as quality fallback |
| Agent Gateway | IAM auth · audit logging · Model Armor | Preview/Pre-GA — confirm roles in Phase 0 Week 1 |
| Agent Registry | Catalogues registered MCP servers | Dynamic tools/list — prevents tool-list drift |
| GKE Remote MCP Server | Kubernetes read-only investigation tools | Preview/Pre-GA — custom fallback if coverage gaps |
| GCS Evidence Bucket | Sanitized raw evidence archive (PII redacted at evidence_extractor) | 90-day lifecycle · force_destroy=false in production |
| Cloud Logging + Cloud Trace | Per-run behavioral audit trail + distributed traces | Agent Observability via Application Monitoring — queryable by run_id, evidence_id, confidence_band |

| Component | Purpose | Production Notes |
| --- | --- | --- |
| Google Agent Observability | Token usage, model call latency, tool calls, error rates, node spans, confidence trends | Phase 0 validates auto coverage; OTel spans added manually if needed |
| Long-Term Memory | Validated RCA patterns across sessions | Written only after all four validation gates pass |

# 6. LangGraph Agent Flow (Low-Level Design)

LangGraph enforces node order structurally. The graph cannot skip nodes or execute them out of sequence. This is the mechanism that makes the investigation deterministic and auditable.

Figure 3 — Agent Investigation Loop. Deterministic LangGraph workflow — node order is structurally enforced. Sanitized MCP responses are written to GCS by evidence_id; only compressed facts and IDs flow through LangGraph state.

| Node | Responsibility | Reads | Writes |
| --- | --- | --- | --- |
| input_normalizer | Extract incident type, cluster, namespace, pod, alert labels | raw alert | incident context |
| memory_lookup | Search validated patterns for similar incidents | incident context | memory_hint |
| task_planner | Decide next evidence needed based on current gaps | context, memory, existing facts | task_plan |
| mcp_router | Pick best MCP source and tool for the evidence gap | task_plan, incident type, tools | selected_mcp, tool |
| tool_executor | Call selected MCP tool with scoped parameters | selected tool + params | raw MCP response |
| evidence_extractor | Sanitize MCP response (PII redaction); write to GCS; extract compressed facts | raw MCP response | evidence_id, raw_ref, sanitized facts |

| Node | Responsibility | Reads | Writes |
| --- | --- | --- | --- |
| task_evaluator | Decide if evidence is sufficient; identify specific gaps | facts, gaps, scores | eval_score, evidence_gaps |
| loop_controller | Continue or exit using multi-signal production rules | score, gaps, budget, iterations | should_continue |
| rca_builder | Generate RCA with evidence_id citations | facts + evidence IDs | RCA output |

i Key design rule: Raw MCP output never enters LangGraph state or the LLM context. Responses are sanitized at the evidence_extractor node — PII and sensitive fields are redacted — then written to GCS as the sanitized raw evidence archive. The original unredacted response is not stored. The graph state carries only evidence IDs and compressed facts. This keeps the context window bound regardless of how large raw MCP responses are.

# 7. Evidence, Context, and ID Management

| ID Type | Scope | Purpose | Example |
| --- | --- | --- | --- |
| run_id | One agent execution | Trace full investigation across logs, traces, tool calls | run_20260505_001 |
| incident_id | One alert / incident | Group repeated runs for same PagerDuty alert | inc_pd_abc123 |
| evidence_id | One evidence item | Reference one raw MCP response + extracted facts | ev_001 |
| evaluation_id | One evaluator decision | Track why loop continued, exited, or needed more evidence | eval_003 |
| raw_ref | One GCS object path | Pointer to the sanitized MCP response stored in GCS after PII and sensitive-field redaction | gs://bucket/.../ev_001.json |

# 8. MCP Routing Logic

The agent calls one targeted MCP source at a time. Parallel fan-out is not the default. A second source is called only when the evaluator identifies a specific missing fact the first source cannot provide.

| Incident Signal | First MCP | Why | Follow-up If Needed |
| --- | --- | --- | --- |
| CrashLoopBackOff | GKE / Kubernetes | Pod status, restart count, previous logs are primary | Elastic if app error incomplete |
| ImagePullBackOff | GKE / Kubernetes | Events show image ref, pull error, auth issue | Artifact Registry if registry-side detail needed |
| OOMKilled | GKE / Kubernetes | Exit 137, memory limit, previous logs are primary | Metrics for memory pressure trend |
| Latency / SLO Burn | Prometheus / Cloud Monitoring | Metrics are primary evidence | Grafana annotations, deployment history |
| Application Error Spike | Elastic / Logging MCP | Stack traces and first occurrence | Kubernetes for pod / deployment state |
| Unknown alert | Kubernetes first | Start with alert source and nearest runtime object | Planner expands after gaps identified |

Prefer one targeted MCP call at a time for normal Kubernetes incidents.

Reuse existing evidence_id data before making a new MCP call.

Parallel fan-out reserved for high-severity incidents or latency SLO requirements.

Every skipped source logged in sources_skipped for auditability.

Tool selection accuracy measured by the automated evaluation pipeline on every deployment.

# 9. Memory Management

Memory is split into short-lived investigation working memory and long-term validated learning. Confidence score alone is not sufficient to write to long-term memory. A confident wrong RCA poisons future investigations.

| Memory Type | Lifetime | Stored Data | Write Rule |
| --- | --- | --- | --- |
| Session / Run | One investigation | run_id, evidence_ids, compressed facts, raw_refs, eval IDs | Created at run start; cleared after |
| Incident Archive | Retention period | Final RCA, evidence chain, GCS references, validation status | Written for audit |
| Long-Term Memory | Persistent | Validated RCA patterns and proven remediation context only | Only after all four gates pass |
| Rejected Store | Persistent test data | Wrong RCAs, bad routing, failed calibration | Auto-added to regression test suite |

Four-Gate Validation Pipeline

All four gates must pass before any pattern is written to long-term memory.

Figure 4 — Validated Memory Pipeline — Four Gates. Only human-validated, resolved, post-mortem approved, and remediation-verified RCAs enter long-term memory. Failures are equally valuable: rejected entries become regression test cases.

| Gate 1 | SRE confirms RCA is correct. MS Teams one-click confirm · Owner: CloudOps on-call |
| --- | --- |

| Gate 2 | Incident is resolved. PagerDuty incident closed · Automated webhook |
| --- | --- |
| Gate 3 | Postmortem review approves. Confluence / Jira sign-off · Team review |
| Gate 4 | Remediation verified — no recurrence within 7 days. Automated monitor · Owner: CloudOps |

How Long-Term Memory Accelerates Future Investigations

Once validated patterns accumulate, task_planner queries long-term memory at the start of every investigation before deciding which tools to call. The diagram below contrasts a cold-start investigation with a memory-hit investigation.

Figure 5 — Cost and iteration impact of validated memory hits over time.Validated memory hits are expected to reduce investigation iterations and token usage for repeat patterns. Actual savings will be measured during Phase 1b and later production validation.

# 10. Confidence Scoring and Loop Exit Strategy

The confidence score is a calculated decision score using multiple signals, not a single LLM opinion.

✓ Automated Evaluation Pipeline: Accuracy is continuously measured using a golden dataset of known incidents with verified root causes. Every deployment must pass the covered regression dataset before promotion. The dataset starts with known validated incident patterns and grows over time. The ≥85% RCA accuracy target applies once the dataset has enough validated cases to make the metric meaningful. tool-routing accuracy ≥ 90%, schema compliance 100%, evidence citation validity 100%, latency < 45 seconds, and token usage within baseline. A separate Gemini judge call scores each run. Failures are added to the golden dataset as regression cases. See Appendix D for full metrics.

| Signal | Purpose | Example |
| --- | --- | --- |
| Evidence Completeness | Have minimum required facts for this incident type? | OOMKilled needs: exit code, memory limit, restart count |
| Evidence Agreement | Do multiple independent facts support the same cause? | Pod state + previous logs both confirm OOMKilled |
| Citation Validity | Can every RCA claim reference a specific evidence_id? | Every claim maps to ev_001, ev_002, etc. |
| Tool Coverage | Did the agent call the right source and skip unnecessary ones? | CrashLoopBackOff uses previous logs before metrics |
| Novelty / Memory Match | Is this a known pattern or a novel ambiguous case? | Memory hit raises confidence only if facts match |
| Failure Penalties | Did any critical tool fail or time out? | Missing previous logs lowers confidence for CrashLoopBackOff |

Confidence Bands

| Band | Score | Action |
| --- | --- | --- |
| Auto RCA Draft | >= 0.85 | Post RCA draft with citations — human-reviewable |
| Human Review | 0.65–0.84 | Queue for SRE validation before posting |
| Escalate | < 0.65 | Return partial findings; page senior SRE |

Loop Exit Logic

| Exit Condition | Action |
| --- | --- |
| Confidence high and no critical gaps | Exit and build RCA |
| Evaluator finds specific missing fact | Run one targeted MCP call |
| No new information gained in last iteration | Exit with current RCA and gap flags |
| Tool failure blocks required evidence | Exit with partial RCA + tool failure evidence |
| Budget or latency threshold reached | Exit with partial RCA — human review required |
| Max iteration cap reached (default: 5) | Exit even if confidence is low — final guardrail |

# 11. Security and Identity Model

i Security principle: No JSON key files. No kubeconfig for GKE access. No secrets mounted into pods. Authentication uses IAM and Workload Identity throughout. Phase 1 does not require Secret Manager for GKE access. The kubeconfig exception for future on-premises clusters is documented explicitly below.

Figure 6 — Authentication Chain — Zero Static Credentials. Vertex AI Agent Runtime to Agent Gateway (short-lived OIDC/IAM token) to GKE Remote MCP Server (validates identity, audit log entry) to GKE API + Cloud Logging (read-only operations only). No write capability — agent cannot modify any Kubernetes resource.

| Control | Design Decision | Why It Matters |
| --- | --- | --- |
| Read-only access | MCP tools can list/read/query only — no writes | Prevents accidental production changes |
| No static credentials (GKE) | IAM + Workload Identity only for all GKE clusters — no kubeconfig | Eliminates credential leak and rotation burden |
| On-prem kubeconfig exception | If kubeconfig is unavoidable for Anthos clusters: read-only scope, Secret Manager storage, 90-day rotation, audit log, security-approved exception only | Controlled path with explicit guardrails |
| IAM / Workload Identity | Service account grants scoped access per resource | Better audit model and least-privilege enforcement |
| No K8s secret access | Agent cannot read Kubernetes secrets | Limits blast radius if agent is compromised |
| GCS evidence controls | Bucket IAM, 90-day retention, versioning, audit logs | Protects sanitized raw evidence archive integrity |
| Prompt injection controls | Model Armor screening applied before every LLM call; logs, runbooks, and tool outputs treated as untrusted input | Prevents malicious content in logs/runbooks from hijacking agent reasoning |

| Control | Design Decision | Why It Matters |
| --- | --- | --- |
| MCP tool output validation | All tool output treated as untrusted data; evidence_extractor validates structure before extraction; tool allowlist and parameter validation enforced before execution | Prevents malformed or malicious MCP responses from corrupting agent state |
| Private network | Shared VPC + VPC-SC + PSC in production (Phase 2+) | VPC Service Controls reduces data exfiltration risk for supported Google Cloud services. Full production egress control also requires firewall egress rules, PSC/private Google API access, restricted.googleapis.com, DNS controls, Cloud NAT controls, IAM, audit logging, and organization policies. |
| Human-in-the-loop | No remediation without explicit human approval | Maintains full operational control |

## 11.1 IAM Role Bindings

! Preview/Pre-GA note: Agent Gateway, Agent Registry, GKE Remote MCP Server, and roles/mcp.toolUser are Preview/Pre-GA or subject to naming, IAM, pricing, and quota changes. Phase 0 Week 1 will confirm exact service names, role names, limits, pricing, and support status with the GCP account team before Phase 1 sign-off. Do not treat role names below as final.

| Identity | Role | Scope | Purpose |
| --- | --- | --- | --- |
| sre-agent-sa | roles/aiplatform.user | Project | Run Vertex AI Agent Engine and call Gemini models |
| sre-agent-sa | roles/container.clusterViewer | Project | Read GKE cluster state; cannot modify any resource |
| sre-agent-sa | roles/logging.viewer | Project | Query Cloud Logging for pod logs and events (read) |
| sre-agent-sa | roles/logging.logWriter | Project | Write structured investigation logs to Cloud Logging |
| sre-agent-sa | roles/cloudtrace.agent | Project | Write investigation traces to Cloud Trace (write-only, least privilege for agents) |
| sre-agent-sa | roles/monitoring.viewer | Project | Read Cloud Monitoring metrics for evidence gathering |
| sre-agent-sa | roles/monitoring.metricWriter | Project | Write custom metrics: latency, token usage, node errors, confidence bands, model/tool failure rates |

| Identity | Role | Scope | Purpose |
| --- | --- | --- | --- |
| sre-agent-sa | roles/mcp.toolUser | Project | Authenticate to GKE Remote MCP Server — Preview/Pre-GA; exact role name subject to change |
| sre-agent-sa | roles/storage.objectCreator | Evidence bucket only | Write sanitized raw evidence to GCS |
| sre-agent-sa | roles/storage.objectViewer | Evidence bucket only | Read evidence for drill-down and audit |

## 11.2 Prompt Injection and Malicious Output Controls

| Risk | Control |
| --- | --- |
| Prompt injection in logs or runbooks | Model Armor or equivalent screening applied before every LLM call; all tool outputs treated as untrusted |
| Malicious MCP tool output | evidence_extractor validates and sanitizes all tool responses before extraction; structure violations are logged and flagged |
| Unsafe or out-of-scope tool request | Tool allowlist enforced in mcp_router; parameter validation before execution; no wildcard tool calls |
| Data exfiltration attempt | VPC-SC reduces data exfiltration risk for supported Google Cloud services GCS bucket IAM restricts write to evidence bucket only; Cloud Audit Logs record all access |
| Hallucinated RCA claim | Every claim in the RCA output must cite a valid evidence_id; schema validator rejects uncited claims at the rca_builder node |

## 11.3 Kubeconfig Policy

Phase 1 GKE access: IAM and Workload Identity only. No kubeconfig is used, created, or stored. Future on-prem / Anthos clusters: The preferred path is fleet or identity-based access. If kubeconfig is technically unavoidable, it must be: (1) scoped read-only to list/get operations only; (2) stored exclusively in Secret Manager; (3) rotated every 90 days with automated rotation; (4) access-logged via Cloud Audit Logs; and (5) formally approved as a security exception before use. This is an exception path, not the default, and must not be treated as equivalent to the Workload Identity model.

## 11.4 Terraform and IaC Policy

Production deployment will use enterprise-approved Terraform modules aligned with our Shared VPC and organization networking model. The current prototype Terraform covers Phase 0 validation only and is not the production deployment pattern. Production IaC must codify: Shared VPC, VPC-SC perimeter, PSC endpoints, Private Google Access, Workload Identity IAM bindings per cluster, GCS lifecycle policies, Cloud Monitoring alert policies, and GCS remote Terraform state backend.

## 11.5 Network Security Perimeter

Sensitive Kubernetes logs, pod states, and RCA evidence must never traverse the public internet. VPC Service Controls reduces data exfiltration risk for supported Google Cloud services. Production network control also requires PSC/private Google API access, firewall egress rules, Cloud NAT controls, DNS controls, IAM, audit logging, and organization policies. Private Service Connect ensures Agent Runtime to MCP traffic stays on Google's private backbone. Phase 1 prototype uses a standalone VPC; Phase 2 production adds VPC-SC +

PSC.

Figure 7 — Network Security Perimeter. VPC-SC reduces data exfiltration. PSC ensures Agent Runtime to MCP traffic stays on Google’s private backbone. Phase 1 prototype: standalone VPC (no VPC-SC). Phase 2 production requirement: VPC-SC perimeter + PSC + Private Google Access.

# 12. Observability and Auditability

Agent observability is distinct from infrastructure monitoring. Infrastructure monitoring tells us when pods crash. Agent observability tells us which LangGraph node ran, which tool was called, why the evaluator continued or exited, and what the final RCA was. Both are required in production.

## 12.1 Google Cloud Agent Observability

The GCP implementation uses Google Cloud Agent Observability through Application Monitoring, Cloud Trace, Cloud Logging, and Cloud Monitoring. Phase 0 will validate visibility across all the following signals for every investigation run:

| Signal | What It Covers | Tool |
| --- | --- | --- |
| Agent traces | Full investigation span from alert ingestion to RCA output | Cloud Trace + Agent Observability |
| Model call latency | Time per Gemini API call, per node, per iteration | Cloud Trace child spans |
| Token usage | Input and output tokens per model call and per investigation total | Cloud Logging structured event |
| MCP tool calls | Which tool was called, parameters, response time, success/failure | Cloud Trace tool spans |
| LangGraph node spans | Time spent in each node: planner, router, executor, evaluator | Cloud Trace / OTel |
| Error rates | Node failures, MCP timeouts, schema validation failures | Cloud Monitoring custom metrics |
| Confidence score trends | Score per investigation, rolling average, drift over time | Cloud Monitoring + BigQuery |
| Agent behavior | Loop iterations, pivots, stuck-state exits, memory hits | Cloud Logging structured event |

i LangGraph tracing requirement: Vertex AI Agent Engine may emit some observability spans automatically. However, LangGraph node-level tracing may require explicit OpenTelemetry instrumentation to capture per-node latency and state transitions. Phase 0 Week 1 will confirm exactly which spans are emitted automatically and which must be added manually using @tracer.start_as_current_span decorators. If automatic coverage is insufficient, OTel spans will be added before Phase 1.

## 12.2 Structured Audit Fields

i Audit chain target: Every incident must produce one complete, searchable audit chain: PagerDuty incident_id to agent run_id to Cloud Trace spans to LangGraph node spans to MCP tool calls to evidence_ids to GCS sanitized raw evidence to RCA output to human validation status. If any link in this chain is missing, the investigation is not fully auditable and Phase 0 observability has not passed.

| Field | Purpose |
| --- | --- |
| run_id | Correlate one full investigation across logs, traces, and tool calls |
| incident_id | Group multiple runs for the same PagerDuty alert |
| cluster + region | Identify which target cluster the investigation covered |
| tools_called | Show exactly which MCP tools were used |
| sources_skipped | Show which sources were intentionally not called and why |
| evidence_ids | Connect every RCA claim to sanitized raw evidence stored in GCS |
| evaluation_ids | Track evaluator decisions and loop exit reasons |
| loop_exit_reason | Record why the loop stopped: confidence, stuck, budget, cap, tool failure |
| confidence_score + band | Monitor quality and detect score drift over time |
| tokens_input + tokens_output | Track token spend per call for cost attribution by incident_id |
| model_name + model_version | Identify which model version produced the RCA for regression tracking |
| prompt_version + graph_version | Link investigation outputs to the exact prompt and graph code deployed |
| latency_ms | Control performance per investigation; alert if > 45 seconds |
| gcs_evidence_path | Enable audit drill-down into sanitized raw evidence |
| requires_human_review | Flag investigations that exited below the auto confidence threshold |

## 12.3 Cloud Monitoring Alert Policies

| Alert | Threshold | Action |
| --- | --- | --- |
| Investigation latency | > 45 seconds | Page on-call CloudOps — agent is degraded |
| Consecutive node failures | > 3 in 1 hour | Page on-call CloudOps — node bug or MCP tool down |
| Escalate confidence band rate | > 20% of investigations | Engineering review — unsupported incident types |
| GCS evidence write failures | Any | Alert immediately — evidence archive broken |
| Daily investigation count | 0 for > 2 hours (business hours) | Check PagerDuty routing |
| Token spend per investigation | > 30% above baseline | Review prompt efficiency; check for stuck loops |
| Model error rate | > 5% of model calls | Check Vertex AI quota and model availability |

# 13. Scaling Strategy and Data Source Expansion

Adding a new data source is designed to require changes mainly in two places: (1) Register a new MCP server in the governance/gateway layer. (2) Add a routing rule in the tool_router instruction. Everything else — the graph, state schema, evidence extractor, evaluator, RCA builder, memory, and deployment infrastructure — does not change.

| Phas e | Source | Primary Use | Routing Trigger |
| --- | --- | --- | --- |
| 1 | GKE / Kubernetes | Pod status, events, logs, previous logs, restart reasons | Kubernetes pod or workload alert |
| 2 | Elastic / Centralized Logs | App errors, stack traces, first occurrence, log patterns | App error or logs needed beyond pod logs |
| 3 | Prometheus / Cloud Monitoring | Metrics, saturation, latency, SLO burn rate | Resource or SLO alert |
| 3 | Grafana | Dashboard context, annotations, deploy markers | Need dashboard or annotation context |
| 4 | Confluence / Runbooks | Known issues, runbooks, escalation paths, past RCAs | Need validated operational procedure |
| Future | PagerDuty | Alert metadata, incident lifecycle webhooks | Automated trigger and close events |

# 14. Enterprise Production Architecture (Phase 4 Target)

! Note: A formal architecture diagram for the enterprise production state will be produced in Lucidchart / draw.io using the official GCP icon set before Phase 4 planning. This section defines the target architecture in full detail so the diagram can be drawn accurately when needed.

The enterprise production design is a direct scale-out of the Phase 1 architecture. No new intelligence patterns are introduced. The same LangGraph graph, evidence extraction, evaluator loop, and RCA builder run at Phase 4. What changes is the infrastructure shell: network perimeter, cluster count, MCP source count, and storage backend.

Zone 1: GCP Network Perimeter

Project: sre-agent-prod. Shared VPC model with a host project and service projects per environment. A VPC Service Controls perimeter wraps all resources: Vertex AI Agent Engine, GCS evidence bucket, RCA archive, Cloud Logging, and Secret Manager. Private Service Connect endpoints handle all Agent Runtime to GKE Remote MCP and Agent Runtime to Vertex AI traffic, keeping it on Google’s private backbone. Cloud NAT is configured for outbound-only GKE node image pulls with an explicit allow list. GKE nodes use enable_private_nodes=true.

Zone 2: Agent Platform

The LangGraph SRE Agent runs on Vertex AI Agent Engine with the same node structure as Phase 1. The Agent Gateway handles mTLS, IAM auth, audit logging, Model Armor prompt injection controls, and rate limiting per investigation. The Agent Registry maintains a namespace-to-cluster routing table updated by Terraform on every cluster change, enabling the mcp_router to resolve which cluster an alert belongs to without guessing. Model routing at Phase 4: Gemini 2.0 Flash handles all planning and routing nodes; a higher-reasoning Gemini model — validated during Phase 0 or Phase 4 model testing — handles rca_builder for complex multi-source incidents where Flash quality is insufficient. Claude 3.5 Sonnet on Vertex AI remains the quality fallback.

Zone 3: Target Kubernetes Infrastructure [Example]

| Cluster | Type | Region | Primary Workloads |
| --- | --- | --- | --- |
| prod-us-central1 | GKE Autopilot | us-central1 | payment-api, auth-service, cert-issuance |
| prod-us-east1 | GKE Autopilot | us-east1 | order-api, ml-inference, cert-manager |
| prod-eu-west1 | GKE Autopilot | europe-west1 | eu-payment, eu-auth, eu-gateway |
| onprem-dc1 | Anthos / GKE on-prem | US-East DC | cert-auth-svc, ocsp-responder, tls-validator, hsm-bridge |
| onprem-dc2 | Anthos / GKE on-prem | EU-West DC | eu-cert-auth, revocation-svc, crl-distributor, key-manager |
| dr-cluster | GKE Autopilot (DR) | us-west1 | dr-failover, backup-sync, health-check, replication-svc |

All GKE clusters use Workload Identity for agent authentication. On-premises clusters use a custom read-only K8s MCP server (FastMCP on Anthos-connected nodes) with a kubeconfig scoped to list/get only, stored in Secret Manager and rotated every 90 days. All clusters emit pod logs to Cloud Logging automatically via GKE’s built-in logging agent.

Zone 4: Multi-Source MCP Data Layer

| MCP Source | Routing Trigger | Auth Model | Key Evidence Provided |
| --- | --- | --- | --- |
| GKE Remote MCP (per cluster) | Any Kubernetes pod or workload alert | Workload Identity | Pod status, events, logs, previous logs, memory limits |
| Custom K8s MCP (on-prem clusters) | On-prem alert or namespace match | Secret Manager kubeconfig (read-only, 90-day rotation) | Same as GKE MCP — for Anthos-connected clusters |
| Elastic MCP | App error spike or CrashLoopBackOff with exit code 1 | Workload Identity to Secret Manager API token | Stack traces, first occurrence, log patterns, error frequency |
| Prometheus MCP | Latency spike, SLO burn rate, resource saturation alert | Workload Identity to Secret Manager API token | Latency percentiles, SLO burn, memory/CPU saturation |
| Grafana MCP | Need dashboard context or deployment annotation correlation | Workload Identity to Secret Manager API token | Dashboard annotations, deploy markers, visual SLO state |
| Confluence MCP | Evaluator identifies a runbook or known-issue gap | Workload Identity to Secret Manager API token | Runbooks, past RCAs, escalation paths, known failure patterns |
| PagerDuty (future) | All alerts — primary ingestion source | Webhook + Cloud Pub/Sub fan-out | Alert metadata, incident lifecycle, on-call state |

Phase 1 vs Phase 4 — What Changes

| Dimension | Phase 1 (Current) | Phase 4 (Enterprise Target) |
| --- | --- | --- |
| GCP Project | sre-agent-gke (single project) | sre-agent-prod — Shared VPC host/service model |
| Kubernetes Clusters | 1× GKE Autopilot (us-central1) | 3× GKE Autopilot + 2× Anthos on-prem + 1× DR |
| Network | Standalone VPC | Shared VPC + VPC-SC perimeter + PSC endpoints |
| MCP Sources | GKE MCP only | GKE + On-Prem K8s + Elastic + Prometheus + Grafana + Confluence |
| Model Routing | Gemini 2.0 Flash (all nodes) | Flash (planning/routing) + higher-reasoning Gemini model for rca_builder (validated at Phase 4) |
| Evidence Storage | GCS single bucket | GCS + BigQuery RCA archive for trend analytics |
| Memory Backend | GCS + session cache | GCS + BigQuery + Vertex AI Matching Engine (vector search) |

| Dimension | Phase 1 (Current) | Phase 4 (Enterprise Target) |
| --- | --- | --- |
| IaC State | Local Terraform state | GCS remote Terraform state — shared team access |
| Agent Architecture | Single orchestrator + multi-MCP | Re-evaluate multi-agent if Phase 4 triggers are met (Section 16) |

# 15. Design Decision Log

The FAQs below explain the common architecture questions behind this design. Each answer captures the current decision and the reason we made that choice. These are not open risks; they are documented here to keep the team aligned on the design rationale.

## 15.1 Architecture and State Management

Q: Loop Termination: What is the specific threshold for loop_count before the agent escalates to a human?

A: Default hard cap is 5 iterations. This is configurable per incident type via the task_planner instruction. OOMKilled and ImagePullBackOff typically resolve in 2–3 iterations. CrashLoopBackOff with an application root cause may use all 5. Reaching the cap triggers a partial RCA with evidence_gaps populated and requires_human_review: true. The cap is enforced in loop_controller regardless of confidence score.

Q: Convergence Detection: How do we programmatically define a "stuck" state?

A: The loop_controller detects a stuck state using two signals: (1) identical tool parameters compared against the previous iteration — if the mcp_router selects the same source and tool with the same parameters, it is stuck on tool selection. (2) Zero new facts generated — if evidence_extractor produces an empty facts dict or a facts dict with the same keys and values as the previous evidence_id, information gain is zero. Either condition triggers an early exit with gap flags, not a full iteration burn. This is preferred over a simple iteration cap.

Q: Hypothesis Pivot Logic: When the agent finds an initial hypothesis is wrong, do we use a State Rewriter or a "Lessons Learned" summary?

A: We use a Lessons Learned summary approach, not a State Rewriter. The task_planner receives the current evidence_gaps list and the evaluation_score at each iteration and generates a revised task_plan. The message history is not pruned. Instead, the task_planner instruction explicitly says: "Treat the current task_plan as a hypothesis. If evaluation_score is below 0.5 and evidence_gaps reference a different failure mode, revise the hypothesis and update task_plan accordingly." This keeps the context clean without destructive state rewriting, which is harder to audit and debug in production.

Q: Model Strategy: Are we using Gemini 2.0 Flash for all nodes including Final RCA, or routing high-reasoning nodes to a larger model?

A: Phase 1 uses Gemini 2.0 Flash for all nodes, validated against the AWS baseline in Phase 0. If Phase 0 accuracy is below 85%, the fallback is Claude 3.5 Sonnet on Vertex AI for the rca_builder and task_evaluator nodes only — not all nodes. At Phase 4 scale, the model strategy evolves: Gemini 2.0 Flash handles planning and routing nodes; Gemini 1.5 Pro handles rca_builder for complex multi-source incidents. This is a per-node model routing pattern, not a full model swap. Note: The specific higher-reasoning model used at Phase 4 will be validated during Phase 0 or Phase 4 model testing and should not be locked to a specific version name in this document.

## 15.2 Data Strategy and Governance

Q: Evidence Drill-down: If the initial evidence_id summary is too brief, what tool does the agent use?

A: The evidence_extractor stores the full sanitized MCP response in GCS at the raw_ref path (PII and sensitive fields are redacted before the write). If the task_evaluator identifies a gap that the compressed facts cannot resolve, the loop_controller routes back to tool_executor with a targeted follow-up call using a narrower parameter set (e.g., a specific time range or a single container). Direct GCS byte-range fetch is not used by the agent — it calls the MCP tool again with scoped parameters. The raw_ref is reserved for human audit drill-down via the GCS console or a separate reporting tool.

Q: MCP Stability: What is our Plan B if the GKE Remote MCP Server experiences API instability?

A: The custom read-only K8s MCP server is the Plan B. It is a containerized FastMCP server deployed on Cloud Run with the following tools: get_pods, describe_pod, get_pod_logs, get_previous_pod_logs, get_events, get_deployments. The decision to build it is made in Phase 0 Week 1 based on the capability matrix in Appendix A. If GKE Remote MCP passes all rows, the fallback is built but kept on standby. The mcp_router instruction includes both source names; the agent_registry entry for each specifies which is primary. Switching is an agent_registry config change, not a code change.

Q: Long-Term Memory: How do we handle cases where an SRE explicitly rejects a suggested root cause?

A: Rejected RCAs go to the Rejected Store with a rejection_reason field populated from the SRE’s one-click feedback. The rejected entry is automatically added to the golden dataset as a negative test case: the incident query becomes a test input, the rejected root cause becomes a "must not match" assertion, and the correct root cause (if the SRE provides one) becomes the new ground truth. The long-term memory store is never written with rejected patterns. On future similar incidents, the task_planner receives the memory_hint along with a rejection_flag indicating the pattern was tried and rejected, which prevents the agent from repeating the same wrong hypothesis.

## 15.3 Security and Risk Management

Q: PII Redaction: At what point in the pipeline does PII redaction occur?

A: PII redaction occurs at the evidence_extractor node, before data hits GCS and before it reaches the LLM. The sequence is: (1) tool_executor receives the raw MCP response. (2) evidence_extractor applies a redaction pass (regex patterns for email addresses, IP addresses, and any field names on the sensitive_fields list). (3) The redacted response is written to GCS as the raw_ref. (4) Compressed facts are extracted from the redacted response and passed into LangGraph state. The original unredacted response is not stored. This means the GCS evidence bucket contains post-redaction content. The sensitive_fields list is maintained by CloudOps and reviewed quarterly.

Q: Mutation Guardrails: Which specific actions must be strictly blocked, requiring 100% human approval?

A: The agent has no write permissions by design. The IAM role grants only roles/container.clusterViewer and roles/logging.viewer — there is no kubectl exec, kubectl delete, kubectl apply, terraform apply, or any resource modification capability. Blocked by IAM, not just by instruction: cluster create/delete, pod restart, deployment rollback, ConfigMap/Secret modification, node pool scaling, and any GCS write outside the evidence bucket. The remediation_steps field in the RCA output is a human-readable suggestion list only — the agent has no mechanism to execute it.

Q: IAM Scoping: How do we ensure Workload Identity remains strictly read-only across all data sources?

A: Each MCP data source has a separate IAM binding with the minimum required role. GKE access uses roles/container.clusterViewer (list and read only). Cloud Logging uses roles/logging.viewer. For Phase 2+ sources (Elastic, Prometheus, Grafana), the agent retrieves a short-lived API token from Secret Manager at runtime — the token is scoped to read-only API endpoints by the Secret Manager entry configuration. No wildcard grants, no project-wide editor roles. IAM bindings are codified in Terraform with one binding per cluster — no wildcard cluster patterns. Every binding is reviewed before Phase 4 cluster onboarding.

## 15.4 Operational Workflow and Scaling

Q: Notification Verbosity: How should the agent communicate a pivot in its investigation?

A: Pivots are silent updates to graph state by default. The MS Teams notification is sent only when the investigation completes and produces a final RCA, or when it exits with a partial RCA and requires_human_review: true. Real-time pivot notifications are not sent because they create alert fatigue and interrupt the on-call engineer before the agent has finished reasoning. The full pivot history is visible in Cloud Logging via evaluation_ids and in the final RCA body as a reasoning_trace field. For high-severity incidents (P1), a brief mid-investigation status message can be enabled per incident_type in the task_planner configuration.

Q: Cost Monitoring: How do we track cumulative token spend and GCP costs per Incident ID?

A: Every structured log entry in Cloud Logging includes tokens_total, incident_id, and run_id. A Cloud Monitoring custom metric aggregates tokens_total by incident_id. A BigQuery export from Cloud Logging enables daily cost queries by incident_id, namespace, confidence_band, and incident_type. A Looker Studio dashboard (or equivalent) shows token spend by incident type and rolling 30-day cost trend. Budget alerts are set at 50%, 80%, and 100% of the monthly GCP budget. Each investigation’s cost is calculated post-run as tokens_total × current Vertex AI pricing and logged to the BigQuery RCA archive.

Q: Cross-Cluster Routing: How does the MCP Router identify which GKE cluster an alert belongs to?

A: The input_normalizer extracts cluster context from the PagerDuty alert payload. PagerDuty alerts include labels such as cluster_name, region, and namespace from the Kubernetes alert source. The context_resolver maps these labels to the corresponding agent_registry entry for that cluster's MCP server. The mcp_router then uses the resolved cluster MCP endpoint. For alerts with missing cluster labels, the agent defaults to querying the production registry for clusters matching the namespace label, tries the most recently active cluster first, and flags the routing assumption in the structured log. At Phase 4 scale, the agent_registry maintains a namespace-to-cluster mapping table updated by Terraform on every cluster change.

# 16. Single-Agent vs Multi-Agent Decision Framework

Phase 1 uses a single LangGraph orchestrator with multiple MCP data sources. Multi-agent design is introduced only when explicit triggers are met.

| Area | Single Agent + Multiple MCPs | Multi-Agent | Recommendation |
| --- | --- | --- | --- |
| Complexity | Lower operational overhead | Higher orchestration + debugging cost | Single agent for Phases 1–3 |
| Tool Routing | One router selects MCP source | Orchestrator selects specialist + merges outputs | Single agent until routing becomes unreliable |
| Context | Evidence IDs + facts keep context bounded | Each specialist gets own context window | Multi-agent only if one source needs large independent context |
| Ownership | One team owns the graph | Teams own specialist agents independently | Multi-agent if independent release cycles required |
| Latency | Sequential targeted calls usually sufficient | Parallel specialists reduce time | Multi-agent if sequential calls miss latency SLO |
| Security | One read-only identity | Each specialist needs separate IAM | Isolate immediately if write actions are ever introduced |

Figure 9 — Multi-Agent Evolution. Architecture evolves naturally if scale, ownership, or latency triggers are met — this is not a rewrite. Each specialist owns its own context window and MCP tools. The orchestrator receives only structured 200–400 token findings.

8 or more active MCP data sources used commonly in the same investigation.

Context stays above agreed limits even after evidence compression.

Sequential MCP calls regularly exceed the incident latency SLO.

Separate teams need independent ownership and release cycles.

Any write-capable workflow is introduced — must immediately be isolated into a separate human-approved agent with its own IAM identity, regardless of other triggers.

# 17. Tentative Estimate Rollout Plan

| Phase | Goal | Exit Criteria |
| --- | --- | --- |
| Phase 0 Weeks 1–2 | Validate GCP runtime, MCP coverage, model quality, evidence storage, security | RCA accuracy ≥ 85% · routing ≥ 90% · sanitized raw evidence stored by ID · Workload Identity works |
| Phase 1 Weeks 3–6 | Full LangGraph loop for GKE incident types in non-prod scope | All RCAs cite evidence IDs · no write actions · acceptable latency |
| Phase 1b Weeks 7–8 | Human validation workflow and four-gate memory pipeline | Only validated patterns enter long-term memory · gates operational |
| Phase 2 Weeks 9–12 | Add Elastic / centralized logging MCP | App failures investigated without graph rewrite |
| Phase 3 Weeks 13–18 | Add Prometheus / Cloud Monitoring / Grafana | Latency, SLO, and saturation alerts can be triaged |
| Phase 4 Weeks 19–24 | Shared VPC, VPC-SC/PSC, multi-cluster, eval suite hardening | Security + management approval for production traffic on real clusters |

Phase 0 — Day-by-Day Validation Plan

| Days | Task |
| --- | --- |
| 1–2 | Deploy Phase 0 validation environment using the approved GCP provisioning approach. Connect GKE cluster. Deploy test workloads. Verify Workload Identity auth. |
| 3–4 | Connect GKE Remote MCP Server. Test all tools. Document coverage against the capability matrix. |
| 5 | Decide if custom K8s MCP fallback is required. If yes, begin build (est. 1 week). |
| 6–7 | Run OOMKilled, ImagePullBackOff, CrashLoopBackOff test cases. Measure accuracy, tokens, latency. |
| 8–10 | Validate Google Agent Observability coverage: confirm root trace, model call spans, MCP tool call spans, and LangGraph node spans are captured. Validate structured Cloud Logging events, custom Cloud Monitoring metrics, GCS sanitized evidence write, MCP governance controls, pricing, quotas, and Preview/Pre-GA service limits. Compare token usage vs AWS baseline. |

# 18. Cost Model

! All figures are directional estimates only and must not be used as a budget commitment. Gemini 2.0 Flash pricing must be verified against the active Vertex AI pricing page during Phase 0. Preview/Pre-GA services (Agent Gateway, Agent Registry, GKE Remote MCP) may not have final public pricing. Confirm all cost assumptions with the GCP account team before Phase 1 sign-off.

Per-Investigation Cost — Simple Calculation

| Item | Calculation | Amount |
| --- | --- | --- |
| Input tokens (est. 9,500) | 9,500 × $0.15 ÷ 1,000,000 | $0.001425 |
| Output tokens (est. 2,300) | 2,300 × $0.60 ÷ 1,000,000 | $0.001380 |
| Model cost total | $0.001425 + $0.001380 | ~$0.0028 |
| Conservative range (platform + logs + storage) | 3–15× model cost | $0.008 – $0.040 |

Monthly Volume Scenarios

| Monthly Volume | Model Cost | Conservative Range |
| --- | --- | --- |
| 100 investigations | ~$0.30 | ~$0.80 – $4.00 |
| 500 investigations | ~$1.40 | ~$4.00 – $20.00 |
| 1,000 investigations | ~$2.80 | ~$8.00 – $40.00 |
| 5,000 investigations | ~$14.00 | ~$40.00 – $200.00 |

# 19. Risks and Controls

| Risk | Impact | Control |
| --- | --- | --- |
| GKE Remote MCP coverage gaps | Agent misses required pod details | Verify capability matrix Phase 0 Week 1; build custom MCP fallback if any row fails |
| Model quality below baseline | RCA accuracy drops below 85% | Run golden test cases; switch to Claude 3.5 on Vertex AI if needed |
| Confidence miscalibration | Wrong RCA appears overly confident | Multi-signal score + LLM-as-judge evals + human gates |
| Memory poisoning | Wrong pattern reused in future investigations | All four validation gates required before long-term write |
| PII in logs | Data leakage risk during model input | Redact at evidence_extractor before GCS write and before LLM context |
| Preview/Pre-GA changes | Role names, limits, pricing may change | Validate with GCP account team before Phase 1 sign-off |
| Agent Engine Sessions timing | Session memory may not be GA | GCS is the durable primary store; session memory is a working cache only |
| Stuck loop / no convergence | Agent burns iterations on wrong evidence | Convergence detection in loop_controller exits early — see Section 15.1 |
| Agent Observability coverage gap | Agent Engine may not auto-emit all LangGraph node-level spans; incomplete trace visibility for planner, router, executor, evaluator, and loop_controller nodes | Validate automatic span coverage in Phase 0 Week 1; add explicit OpenTelemetry @tracer.start_as_current_span decorators to any node not captured automatically before Phase 1 |

# 20. Next Steps and Phase 0 Validation Plan

This document outlines the proposed Phase 0 validation plan for the GCP implementation. The goal is to validate architecture, model quality, MCP tool coverage, evidence storage, observability, and security controls before any production rollout.

| Phase 0 Validation Includes | Not Included in Phase 0 |
| --- | --- |
| 3 GCP validation environment setup | 7 Production rollout on live clusters |
| 3 GKE MCP capability matrix testing | 7 Autonomous remediation of any kind |
| 3 Gemini 2.0 Flash quality validation | 7 Write actions in Kubernetes |
| 3 GCS sanitized evidence archive validation | 7 Multi-cluster onboarding |
| 3 Google Agent Observability / Cloud Trace visibility | 7 Long-term memory writes without human gates |
| 3 Workload Identity auth validation | 7 Using prototype Terraform as production pattern |

Open Questions and Decisions — Owner: CloudOps

| # | Question | When |
| --- | --- | --- |
| 1 | Is Gemini 2.0 Flash RCA quality sufficient, or switch to Claude 3.5 Sonnet on Vertex AI? | Phase 0 Week 2 |
| 2 | Does GKE Remote MCP provide sufficient coverage, or build custom K8s MCP fallback? | Phase 0 Week 1 |
| 3 | PagerDuty webhook + Cloud Pub/Sub integration design for Phase 1 | Phase 1 Week 5 |
| 4 | Model Armor and prompt-injection policy settings before production traffic | Before Phase 1 production |
| 5 | Production cluster onboarding process and IAM approvals for real namespaces | Phase 4 |
| 6 | Shared VPC migration timeline and networking design | Phase 2 planning |
| 7 | GKE Remote MCP, MCP governance, and gateway pricing with GCP account team | Before Phase 1 sign-off |

# Appendix A — GKE MCP Tool Verification Matrix

Verify each row in Phase 0 Week 1 Days 3–4. If any row fails, build the custom K8s MCP fallback.

| Required Capability | Why Needed | Candidate Path | Result |
| --- | --- | --- | --- |
| Pod phase, readiness, restart count | All three incident types | query_logs / get_cluster metadata | Pass / Fail |
| Container last termination reason + exit code | OOMKilled and CrashLoopBackOff | query_logs / Cloud Logging filters | Pass / Fail |
| Memory limits and requests | OOMKilled confirmation | list_recommendations or fallback | Pass / Fail |
| Current pod logs | CrashLoopBackOff app error evidence | query_logs | Pass / Fail |
| Previous container logs | CrashLoopBackOff — crashed container | query_logs with filters or fallback | Pass / Fail |
| Image pull failure event + image reference | ImagePullBackOff evidence | Cloud Logging / K8s event or fallback | Pass / Fail |

! Fallback tools if any row fails: get_pods, describe_pod, get_pod_logs, get_previous_pod_logs, get_events, get_deployments. Estimated build: ~1 week.

# Appendix B — RCA Output Schema

{ "incident_summary": "Short summary of what happened", "likely_root_cause": "Evidence-backed root cause with evidence_id references", "confidence_score": 0.0, "confidence_band": "auto | review | escalate", "evidence_chain": ["ev_001", "ev_002"], "evaluation_chain": ["eval_001", "eval_002"], "tools_called": ["describe_pod", "get_events"], "sources_skipped": ["prometheus_mcp"], "evidence_gaps": [], "reasoning_trace": ["hypothesis 1: OOMKilled", "confirmed via ev_001 and ev_002"], "suggested_remediation": ["Human-reviewed steps only -- no autonomous action"], "requires_human_review": true }

# Appendix C — Structured Observability Event

The agent emits this structured JSON log entry to Cloud Logging for every investigation. This is the behavioral audit trail for debugging, cost attribution, model version tracking, and incident review. All fields are indexed and queryable in Cloud Logging and BigQuery.

{ "run_id": "run_abc123", "incident_id": "inc_pd_456", "incident_type": "OOMKilled", "namespace": "production", "cluster": "prod-us-central1", "region": "us-central1", "iterations": 2, "loop_exit_reason": "confidence_sufficient", "tools_called": ["query_logs", "list_recommendations"], "sources_skipped": ["prometheus_mcp", "elastic_mcp"], "evidence_ids": ["ev_001", "ev_002"], "evaluation_ids": ["eval_001", "eval_002"], "memory_hit": true, "evaluation_score": 0.94, "confidence_score": 0.94, "confidence_band": "auto", "tokens_input": 9500, "tokens_output": 2300, "tokens_total": 11800, "latency_ms": 18400, "model_name": "gemini-2.0-flash", "model_version": "gemini-2.0-flash-001", "prompt_version": "v1.4.2", "graph_version": "v0.9.1", "rca_auto_posted": true, "requires_human_review": false, "gcs_evidence_path": "gs://sre-agent-evidence/inc-456/", "validation_status": "pending" }

# Appendix D — Phase 0 Success Metrics

Beyond "it works," these are the specific measurable benchmarks required to greenlight the full GCP Phase 1 production build. The evaluation pipeline below runs automatically on every deployment to enforce these targets.

Figure 10 — Automated Evaluation & Regression Testing Pipeline. LLM-as-judge pattern — ensures model upgrades and prompt changes never regress RCA quality. Golden dataset entries flow through the agent, scored by a separate Gemini judge call, gating every deployment. Failures grow the test suite automatically.

| Metric | Target | Measurement Method | Fail Action |
| --- | --- | --- | --- |
| RCA accuracy — correct root cause | The ≥85% RCA accuracy target applies later when the regression dataset contains enough validated cases to make the percentage meaningful. | LLM-as-judge comparison against known ground truth for OOMKilled, ImagePullBackOff, CrashLoopBackOff | Switch to Claude 3.5 Sonnet on Vertex AI |
| Tool routing accuracy | ≥ 90% | Evaluator checks which MCP source and tool was called vs expected for each test case | Review mcp_router instruction and tool descriptions |
| Time-to-RCA | < 45 seconds average (Phase 1 target) | latency_ms field in structured log for each investigation run | Profile slowest LangGraph node; check MCP tool response time |
| Evidence citation validity | 100% — every RCA claim references a valid evidence_id | Schema validator checks each claim in rca_summary maps to an evidence_id in evidence_chain | Fix evidence_extractor or rca_builder instruction |

| Metric | Target | Measurement Method | Fail Action |
| --- | --- | --- | --- |
| GCS evidence write | Every run produces readable sanitized raw evidence at expected GCS path | Post-run check: gs://sre-agent-evidenc e/inc-xxx/ev_001.json exists and is valid JSON; PII fields absent | Fix evidence_extractor GCS write or redaction logic |
| Workload Identity auth | Investigation completes using IAM + Workload Identity only — no kubeconfig | Confirm no kubeconfig file or static credential is used; check Cloud Audit Logs for auth events | Fix service account binding or MCP auth configuration |
| Observability depth | Root trace + model call spans + tool call spans visible in Cloud Trace | Manual inspection of Cloud Trace for a test investigation run | Add explicit OpenTelemetry spans to nodes not emitting automatically |
| Schema compliance | 100% — all RCA outputs conform to the RCAOutput schema | Pydantic validator on every test run output; zero validation errors | Fix rca_builder output format |
| Token usage vs baseline | Document actual GCP tokens per investigation; flag deviations > 30% from AWS baseline | tokens_total field in structured log compared to AWS baseline of ~11,785 | Optimise prompts or evidence compression if materially above baseline |
| Cost per investigation | Within conservative planning range ($0.008 –$0.040) | Calculate: tokens_total × current Vertex AI pricing for each test run | Escalate to finance review if projections exceed planning range at expected volume |

Phase 0 Observability Pass Criteria

Phase 0 observability passes only if all 10 of the following signals are confirmed as visible and queryable before Phase 1 begins:

Root trace visible and searchable by run_id in Cloud Trace.

Model call spans (per Gemini API call) visible as child spans under the root trace.

MCP tool call spans (per tool invocation) visible as child spans.

LangGraph node-level spans visible — either emitted automatically by Agent Engine or added manually via OpenTelemetry @tracer.start_as_current_span decorators.

tokens_input, tokens_output, and tokens_total logged per investigation in Cloud Logging structured event.

loop_exit_reason logged — one of: confidence_sufficient, stuck_detected, budget_exceeded, tool_failure, max_iterations.

evidence_ids and evaluation_ids logged and linkable to GCS sanitized evidence paths.

GCS sanitized evidence write status logged — success or failure — per evidence_id.

confidence_score and confidence_band logged and alertable in Cloud Monitoring.

latency_ms logged per investigation and Cloud Monitoring alert policy active for > 45 seconds.